# Collaboration Phase G
Autonomous Agent Orchestration Playbook

G1 Consolidated Acceptance → G2 → G3 → G4 → G5 → Deployment → G6 → G7

Purpose: Allow the developer’s AI agent to take over the remaining Collaboration Phase G journey without waiting for Product to manually review every result and write the next prompt.

Scope: Starts with the result of G1 Consolidated Local Functional Acceptance and governs progression through G2 → G3 → G4 → G5 → Deployment → G6 → G7.

Core rule: The agent may automatically start the next phase only when the previous phase’s explicit exit gate is satisfied. If a product-policy ambiguity, authority conflict, source regression, unsafe environment condition, or acceptance failure appears, the agent must stop and return control to Product.

---

## 1. Operating Model

The agent operates as a gated state machine:

G1 Consolidated Local Functional Acceptance
        ↓ if G2 entry = AUTHORIZED
G2.1 Surface & Ownership Freeze
        ↓
G2.2 Workspace Information Architecture Freeze
        ↓
G2.3 Submodule UX Freeze
        ↓
G2.4 Cross-Cutting State & Mobile Matrix
        ↓
G2.5 Stitch-Ready Authority Matrix
        ↓ if G2 accepted
G3 Stitch Visual Design
        ↓ if Stitch designs accepted
G4 Production UI Integration
        ↓
G5 Local Product Acceptance
        ↓ if accepted
Deployment
        ↓
G6 Staging Reconciliation
        ↓ if accepted
G7 Production Handoff / Closure

The agent must never skip a gate.

---

## 2. Global Automatic-Progression Rules

The agent may proceed automatically when all of the following are true:

1. The previous phase returned an accepted disposition.

2. The exact final frontend/backend SHAs are known.

3. The worktree/branch is clean or only contains explicitly authorized documentation changes.

4. No `SOURCE_REGRESSION` remains unresolved.

5. No `AUTHORITY_CONFLICT` remains unresolved.

6. No material `Product decision required: YES` remains.

7. No environment safety boundary was violated.

8. Deferred-owner work remains explicitly deferred rather than silently implemented.

9. The next phase’s allowed scope is already frozen in this playbook.

The agent must STOP and ask Product when any of these occur:

New lifecycle or workflow semantics are required.

A new financial/commercial rule is required.

Ownership between modules is unclear.

A new backend field/read model is needed and not already authorized.

A new AI/Intelligence rule is required.

Stitch output conflicts with canonical product behavior.

A source defect cannot be fixed narrowly within the current phase.

A migration blocker is discovered.

Staging behavior contradicts accepted local behavior for reasons not understood.

Production deployment would require unsafe credentials or real external side effects.

---

## 3. Inputs Expected from G1 Consolidated Local Functional Acceptance

Before G2 can start, the agent must parse and record the result of:

`docs/collaboration/phase-g/10_g1_consolidated_local_functional_acceptance.md`

Minimum required output:

G1 consolidated status:
Starting frontend SHA:
Final frontend SHA:
Starting backend SHA:
Final backend SHA:

Local environment:
Database:
Brand QA:
Creator QA:

Access/deep-link:
Messaging lifecycle:
Error/recovery:
Realtime:
Creator cancellation:
Fulfillment:
Counterpart context:
Bank/securement:
Production/Publishing smoke:
Completion/Feedback:
Refresh/re-entry:
Mobile:

Frontend tests:
Backend Collaboration tests:
Frontend typecheck/lint/build:
Backend typecheck/lint/build/Prisma:

Source regressions found:
Source regressions corrected:
Environment blockers:
Provider/deferred limitations:

G1R debt carried:
Deferred owners carried:
Visual debt moved to G2:

G2 entry:
AUTHORIZED / NOT AUTHORIZED

Final frontend Phase-G SHA:
Final backend Phase-G SHA:

Documentation commit SHA:

### G2 start condition

Proceed to G2.1 automatically only if:

G1 consolidated status = ACCEPTED
or
G1 consolidated status = ACCEPTED WITH DEBT

AND:

G2 entry = AUTHORIZED

AND:

there is no unresolved functional `SOURCE_REGRESSION`;

remaining debt is only engineering debt, provider limitation, deferred owner, or visual debt explicitly allowed to move into G2.

If `G2 entry = NOT AUTHORIZED`, stop and report the blocking findings.

---

# 4. G2 — UX / Information Architecture Freeze

G2 is a Product/UX-definition phase.

No Stitch generation and no visual redesign implementation during G2.

The agent may create/update documentation only unless a tiny documentation-supporting source inspection is needed.

## G2.1 — Collaboration Surface & Ownership Freeze

### Objective

Freeze the final surface map and ownership model.

Required surfaces:

Collaboration Inbox/List

Collaboration Workspace

Collaboration Header/Summary

Chat/Messages

Counterpart Context

Negotiation

Securement

Fulfillment

Production

Publishing

Compliance

Resolution

Settlement

Completion

Feedback

Creator Cancellation

Realtime-Degraded State

Legacy Compatibility

Mobile Navigation

For every surface freeze:

Purpose

Canonical owner

Read authority

Mutation authority

Capability authority

Brand/Creator applicability

What information belongs here

What belongs elsewhere

Deferred functionality

### Output

Create:

`docs/collaboration/phase-g/11_g2_1_surface_ownership_freeze.md`

### Exit gate

Proceed automatically to G2.2 only if:

every surface has one explicit owner;

no unresolved authority conflict remains;

no new backend/product rule is required.

Otherwise stop.

---

## G2.2 — Collaboration Workspace Information Architecture Freeze

### Objective

Freeze how the full Collaboration workspace is organized.

The agent must decide and document:

page/header hierarchy;

Inbox vs active Collaboration relationship;

Chat vs Execution prominence;

progress/stage navigation;

Campaign/Asset/Brief context placement;

counterpart context pattern;

active vs terminal layout;

Brand vs Creator differences;

desktop 3-pane / alternate layout behavior;

mobile step navigation.

The agent must not invent new lifecycle stages.

### Output

Create:

`docs/collaboration/phase-g/12_g2_2_workspace_ia_freeze.md`

Include a final textual wireframe/hierarchy for desktop and mobile.

### Exit gate

Proceed automatically to G2.3 when:

information hierarchy is complete;

all major surfaces have a clear place;

mobile navigation is defined;

no unresolved product decision remains.

---

## G2.3 — Submodule UX Freeze

### Objective

Freeze the functional UX for each execution submodule.

Submodules:

Negotiation

Securement

Fulfillment

Production

Publishing

Compliance

Resolution

Settlement

Completion

Feedback

For each freeze:

primary information;

primary CTA;

secondary actions;

capability-driven disabled/read-only behavior;

form/control types;

confirmation patterns;

progress/status presentation;

drawers/modals/sheets;

Brand variant;

Creator variant;

terminal variant;

deferred functionality.

### Output

Create:

`docs/collaboration/phase-g/13_g2_3_submodule_ux_freeze.md`

### Exit gate

Proceed automatically to G2.4 only when every submodule above has a frozen functional presentation contract.

---

## G2.4 — Cross-Cutting State & Mobile Matrix

### Objective

Freeze states that cut across all submodules.

At minimum:

initial loading;

background refetch;

empty Inbox;

no messages;

command processing;

command failure;

read failure;

contract failure;

unavailable/no-access;

realtime degraded;

realtime restored;

compatibility-limited;

action unavailable;

paused/read-only;

cancelled;

terminated;

completed;

provider unavailable;

settlement deferred;

mobile narrow viewport;

tablet/intermediate viewport;

keyboard/composer behavior;

drawer/sheet behavior;

refresh/re-entry.

For each state define:

what remains visible;

user-facing copy intent;

recovery action;

primary/secondary actions;

desktop treatment;

mobile treatment;

whether Stitch must design a variant.

### Output

Create:

`docs/collaboration/phase-g/14_g2_4_state_mobile_matrix.md`

### Exit gate

Proceed automatically to G2.5 when all material states are represented and no functional state is left for Stitch to invent.

---

## G2.5 — Stitch-Ready Authority Matrix

### Objective

Convert G2 into a design-execution contract.

For every Stitch target include:

| Dimension | Required |

|---|---|

| Purpose | Why it exists |

| Data authority | Canonical source |

| Information hierarchy | What is seen first |

| Primary actions | Allowed actions |

| Interaction pattern | Card/panel/drawer/sheet/etc. |

| Required states | Variants Stitch must design |

| Brand/Creator variant | Differences |

| Mobile behavior | Responsive contract |

| Deferred functionality | What Stitch must not invent |

Expected Stitch targets:

1. Collaboration Workspace shell

2. Collaboration Header

3. Inbox/Collaboration cards

4. Chat pane

5. Counterpart Context drawer

6. Execution progress/navigation

7. Negotiation panel

8. Securement panel

9. Fulfillment panel

10. Production/Deliverable cards

11. Publishing/Compliance cards

12. Resolution state

13. Settlement state

14. Completion/Feedback

15. Loading/empty/error/degraded variants

16. Mobile Collaboration workspace

### Output

Create:

`docs/collaboration/phase-g/15_g2_5_stitch_ready_authority_matrix.md`

and:

`docs/collaboration/phase-g/16_g2_acceptance_summary.md`

### G2 exit gate

G2 is accepted only if:

no unresolved product decision remains;

no lifecycle/ownership/financial semantics are delegated to Stitch;

all major mobile and state variants are frozen;

Stitch targets are explicit.

If accepted, automatically proceed to G3.

If not, stop and report `G2_NOT_ACCEPTED`.

---

# 5. G3 — Stitch Visual Design

## Objective

Generate visual designs only for the G2-approved targets.

Stitch receives:

Aurora Design System

current app shell

G2.5 authority matrix

required state variants

existing production component boundaries

exact “must not invent” rules

Stitch must not redefine:

lifecycle;

stage semantics;

availableActions;

financial ownership;

bank ownership;

Fulfillment taxonomy;

settlement ownership;

counterpart data ownership;

deferred Intelligence;

provider behavior.

## Stitch execution strategy

Prefer component families and state variants over one screen per state.

For each Stitch output, the agent must review:

1. Does it match G2 hierarchy?

2. Does it preserve canonical actions/states?

3. Does it use Aurora language?

4. Does it introduce fake data/metrics?

5. Does it create a second workflow/state model?

6. Is mobile behavior consistent with G2?

Reject and regenerate any output that violates G2.

### Output

Create:

`docs/collaboration/phase-g/17_g3_stitch_design_register.md`

Record for each design:

target;

Stitch prompt/version;

generated artifact/reference;

accepted/rejected;

rejection reason if any;

final approved design reference.

### G3 exit gate

Proceed to G4 only when every required Stitch target has an accepted design or is explicitly marked “reuse existing UI — no redesign required”.

---

# 6. G4 — Production UI Integration

## Objective

Integrate approved Stitch design into existing canonical production components.

Default rule:

Existing canonical component
+ approved Stitch visual reference
+ Aurora primitives
→ reconciled production component

Do not wholesale replace canonical runtime components with Stitch-generated architecture.

The agent must preserve:

G1 contracts;

Zod/read validation;

capability authority;

existing API clients;

runtime tests;

backend ownership;

compatibility boundaries.

### Implementation packaging

The agent may split G4 into subpackages if needed, for example:

G4A Workspace/Header/Inbox/Chat

G4B Execution panels

G4C Terminal/Feedback/State variants

G4D Mobile/responsive reconciliation

Each package must have its own tests/build/acceptance record.

### Output

Create/update production source and:

`docs/collaboration/phase-g/18_g4_ui_integration_acceptance.md`

### G4 exit gate

Proceed to G5 only if:

source tests pass;

typecheck/lint/build pass;

no G1 contract regression is detected;

approved Stitch designs are materially represented;

no known functional source defect remains.

---

# 7. G5 — Local Product Acceptance

## Objective

Validate the complete Collaboration product locally after visual integration.

Run real Brand and Creator flows against the isolated local DB.

Verify:

Brand route and Creator route;

Inbox/list;

deep links;

Chat;

active/read-only messaging;

realtime degradation;

cancellation;

Negotiation;

Securement;

Fulfillment;

Production;

Publishing;

Compliance;

Resolution;

Settlement truthfulness;

Completion;

Feedback;

counterpart context;

bank readiness;

refresh/re-entry;

compatibility-limited state;

desktop;

tablet;

mobile;

loading/empty/error variants.

Also perform visual comparison against accepted Stitch references.

### Output

Create:

`docs/collaboration/phase-g/19_g5_local_product_acceptance.md`

### Exit gate

Proceed to Deployment only if:

no unresolved functional source regression;

no high-severity visual mismatch;

responsive/mobile acceptance passes;

only explicitly accepted debt/deferred owners remain.

Result:

`G5_ACCEPTED_FOR_DEPLOYMENT`

or stop.

---

# 8. Deployment Gate

## Objective

Deploy the exact G5-accepted SHAs.

Before deployment record:

frontend SHA;

backend SHA;

migrations;

environment-variable requirements;

provider configuration;

rollback SHA.

Do not deploy a branch tip that differs from the G5-accepted SHA.

### Output

Create:

`docs/collaboration/phase-g/20_deployment_record.md`

If deployment succeeds, proceed automatically to G6.

---

# 9. G6 — Staging Reconciliation

## Objective

Compare accepted local behavior with staging.

Classify differences as:

SOURCE_REGRESSION

AUTH_ENVIRONMENT

API_ROUTING

DATABASE_MIGRATION

DATA_BACKFILL

PROVIDER_CONFIGURATION

ASSET_CDN

CORS

SOCKET_REALTIME

BROWSER_RESPONSIVE

REAL_DATA_EDGE_CASE

INFRASTRUCTURE

Do not “fix the UI” to compensate for environment defects.

For each staging issue:

1. reproduce;

2. classify;

3. identify owner;

4. fix narrowly;

5. rerun affected local/source checks;

6. redeploy if source changed;

7. reverify staging.

### Output

Create:

`docs/collaboration/phase-g/21_g6_staging_reconciliation.md`

### Exit gate

Proceed to G7 only if:

no unresolved P0/P1 staging issue remains;

production-like auth/API/socket behavior is correct;

migrations/data are aligned;

accepted product behavior is preserved.

---

# 10. G7 — Production Handoff / Closure

## Objective

Freeze Collaboration as the production baseline.

Record:

final frontend SHA;

final backend SHA;

migration status;

deployment/environment configuration;

QA accounts used;

G1/G2/G3/G4/G5/G6 evidence;

deferred owners;

known debt;

rollback point;

post-deployment smoke checklist;

ownership of future enhancements.

### Output

Create:

`docs/collaboration/phase-g/22_g7_production_handoff_closure.md`

### Final result

Return:

COLLABORATION PHASE G: COMPLETE
Final frontend SHA:
Final backend SHA:
Production baseline:
Outstanding debt:
Deferred owners:
Rollback point:

---

# 11. Required Result Format at Every Phase

Every phase/subphase must end with:

Phase:
Status:

Starting frontend SHA:
Final frontend SHA:
Starting backend SHA:
Final backend SHA:

Scope completed:
Acceptance gates:
Tests:
Typecheck/lint/build:
Runtime/browser acceptance:
Environment used:

Source regressions:
Authority conflicts:
Product decisions required:
Deferred owners:
Debt carried:

Files created/changed:
Documentation file:
Commit SHA:

Next phase:
AUTO-PROCEED / STOP
Reason:

The `Next phase` field is the trigger for autonomous progression.

---

# 12. Autonomous Progression Logic

Pseudo-rule:

if status in {ACCEPTED, ACCEPTED_WITH_DEBT}
and no unresolved SOURCE_REGRESSION
and no AUTHORITY_CONFLICT
and no Product decision required
and next_phase_gate == satisfied:
    commit current phase
    verify remote/persisted SHA
    begin next phase
else:
    STOP
    return blocker package to Product

The agent must not reinterpret `ACCEPTED WITH DEBT` as permission to ignore debt. Debt must be carried forward until explicitly closed or moved to a deferred-owner register.

---

# 13. Initiation Prompt

Use this prompt after G1 Consolidated Local Functional Acceptance has completed.

You are now the autonomous Phase G orchestration agent for Creator Shop Collaboration.

Your job is to take over the remaining Phase G journey from the point immediately after G1 Consolidated Local Functional Acceptance.

Read first:

1. dummy_tcs/docs/engineering/PHASE_G_PRODUCT_READINESS_STANDARD.md
2. dummy_tcs/collaboration/phase_g/agent_context_manifest.md
3. the attached/mounted document:
   Collaboration Phase G — Autonomous Agent Orchestration Playbook
4. frontend docs/collaboration/phase-g/10_g1_consolidated_local_functional_acceptance.md
5. all prior accepted Collaboration Phase G records required for traceability.

FIRST TASK

Parse the G1 consolidated acceptance result.

Confirm:

- final accepted frontend SHA;
- final accepted backend SHA;
- G1 consolidated status;
- G2 entry status;
- unresolved source regressions;
- remaining environment blockers;
- G1R debt;
- deferred owners;
- visual debt explicitly moved to G2.

If:

G2 entry = AUTHORIZED

and there is no unresolved functional SOURCE_REGRESSION or AUTHORITY_CONFLICT:

begin G2.1 automatically.

From that point onward:

- follow the Autonomous Agent Orchestration Playbook exactly;
- start the next phase automatically only when the prior exit gate is satisfied;
- create the required phase document before progressing;
- commit accepted work and record exact SHAs;
- never merge automatically unless a later explicit deployment instruction authorizes it;
- never invoke Stitch before G2.5 is accepted;
- never change canonical lifecycle, ownership, financial semantics or Product policy without stopping for Product;
- never use production infrastructure for local acceptance;
- carry all accepted debt and deferred owners forward;
- stop immediately when the playbook says Product intervention is required.

At the end of every phase return the standard phase result format, including:

Next phase:
AUTO-PROCEED / STOP

If AUTO-PROCEED, continue directly into the next phase without waiting for another human prompt.

If STOP, provide the smallest Product decision/blocker package required to resume.

Do not ask for confirmation between accepted phases.

Begin by reading the G1 consolidated acceptance record and evaluating the G2 entry gate.

---

# 14. Expected Starting Result When the Initiation Prompt Runs

The initiation run should first return something like:

G1 Consolidated Gate Review

Status:
ACCEPTED / ACCEPTED WITH DEBT / NOT ACCEPTED

Final frontend SHA:
<sha>

Final backend SHA:
<sha>

G2 entry:
AUTHORIZED / NOT AUTHORIZED

Unresolved source regressions:
None / list

Authority conflicts:
None / list

Runtime environment blockers:
None / list

G1R debt carried:
- Brand-UCE formatting debt
- missing dedicated approve integration test

Deferred owners:
- Payout/Escrow settlement adapter
- relationship-history
- richer Intelligence
- provider/scheduler dependencies previously frozen

Visual debt moving to G2:
<summary>

Next phase:
AUTO-PROCEED → G2.1

If that gate is satisfied, the agent should start G2.1 immediately without asking Product for another prompt.

---

# 15. Safety Principle

The agent is autonomous over execution, not over Product policy.

It may:

inspect;

classify;

document;

implement already-frozen behavior;

design within frozen UX authority;

test;

commit;

advance through accepted gates.

It may not autonomously invent:

new lifecycle semantics;

new domain ownership;

new commercial/financial policy;

new Intelligence logic;

new provider architecture;

new privacy policy;

new migration policy with production impact.

When one of those is required, autonomy ends and Product review resumes.