THE CREATOR SHOP

# Settings MVP — Developer Handoff

Code and contract closed · production transition and provider-runtime verification

| Delivery status | Current authority |
| --- | --- |
| Handoff status | CLOSED / CANONICALLY INTEGRATED / READY FOR DEPLOYMENT PREP & RUNTIME VERIFICATION |
| Frontend canonical | program/brand-settings-mvp @ 3e2cabbe95c16ee23bd77fe20a44fe9b1d8670d2 |
| Backend canonical | program/brand-settings-mvp @ 517531682f6286d5ee45bd48ec4e145e96d583a7 |
| Deployment performed | NO |
| Production runtime certification | NOT PERFORMED |
| Open bounded work | Meta configuration · Postmark runtime/template validation · Razorpay provider enablement · deployment wiring gaps |

# 1. Purpose and handoff outcome

This document tells the production developer exactly what to deploy, which Settings contracts must remain unchanged, which provider and infrastructure items are still open, and what evidence is required before each capability is enabled. It supersedes the earlier Markdown handoff for production-transition use.

Code status: the Settings backend and frontend programs are closed and canonically integrated at the SHAs in this document.

Operational status: production deployment and runtime certification have not been performed.

Debt status: the remaining Meta, Postmark, and Razorpay work is bounded provider/infrastructure work; two Razorpay surfaces also require live backend adapters before enablement.

Change rule: do not reopen Settings product semantics merely to satisfy an old provider template, console setting, or legacy frontend behavior.

Release principle: Core Settings may move through deployment preparation while deferred provider paths remain disabled or fail-closed. A provider-backed capability may not be represented as production-ready until its own gate in this handoff passes.

# 2. Canonical repositories and source of truth

| Area | Repository | Branch | Canonical SHA | Use |
| --- | --- | --- | --- | --- |
| Frontend | Piyush1087/creator-commerce-frontend-v2-clone | program/brand-settings-mvp | 3e2cabbe95c16ee23bd77fe20a44fe9b1d8670d2 | DEPLOYMENT CANDIDATE |
| Backend | Piyush1087/creator-commerce-backend-v2-clone | program/brand-settings-mvp | 517531682f6286d5ee45bd48ec4e145e96d583a7 | DEPLOYMENT CANDIDATE |
| Architecture / product | Piyush1087/dummy_tcs | TO BE CONFIRMED | TO BE CONFIRMED BY SYSTEMS ARCHITECT | AUTHORITY PIN REQUIRED |

Authority warning: the currently observed dummy_tcs main SHA is 544646140c6b2c69b8fce1bede6ea808517aca70. Treat it as observation only until the Systems Architect explicitly pins the accepted branch and SHA; never silently follow a moving main branch during release.

Build from immutable SHAs, not from branch names alone.

Record the exact artifact digest, target environment, migration set, and deployment timestamp in the release evidence register.

Backend authorization and backend-provided financial/provider state remain authoritative; frontend gating is presentation only.

# 3. Closure boundary and production release gates

| Gate | Current state | Production implication |
| --- | --- | --- |
| Settings backend program | CLOSED / CANONICAL | No Settings code change required for closure. |
| Settings frontend program | CLOSED / CANONICAL | FE0, FE-A, FE-B, FE-C, FE-D, and FE-E are integrated. |
| Production deployment | NOT PERFORMED | Run the controlled deployment sequence in section 8. |
| Production runtime certification | NOT PERFORMED | Complete core smoke tests and provider-specific gates. |
| Meta | DEFERRED / BOUNDED | Configure live app, callbacks, redirects, evidence, and controlled checks. |
| Postmark | DEFERRED / BOUNDED | Wire missing variables/templates and run real delivery tests. |
| Razorpay subscription + vault top-up | DEPLOYMENT VERIFICATION | Validate plans, credentials, checkout, webhooks, and reconciliation. |
| Razorpay Brand Return | LIVE ADAPTER NOT IMPLEMENTED | Current runtime is fail-closed; bounded backend implementation and provider validation are required. |
| Razorpay creator payout | LIVE ROUTE ADAPTER NOT IMPLEMENTED | Current runtime is fail-closed; bounded backend implementation and provider validation are required. |

Core release NO-GO if: canonical SHAs differ; the authority SHA is unpinned; migration/rollback evidence is missing; auth/session/cookie configuration is unresolved; a required secret would be exposed client-side; or any provider path is enabled beyond its verified gate.

Provider release NO-GO if: the provider-specific acceptance evidence in section 7 is incomplete, even if the rest of Settings is deployable.

# 4. Product and security contract the developer must preserve

## 4.1 Information architecture

| Navigation | Canonical responsibility | Route |
| --- | --- | --- |
| General | Personal Profile; Account Security; Organization Details; Brand Identity; Team Management | /brand/settings/general |
| Integrations | Instagram / Meta first-party Brand connection | /brand/settings/integrations |
| Finance & Escrow — Billing overview | Founder’s Beta; Billing Profile; invoices; notification preferences | /brand/settings/billing |
| Finance & Escrow — Secure escrow | Brand vault; Add Funds; Brand Return; Treasury Ledger | /brand/settings/escrow |

/brand/settings redirects to /brand/settings/general. Do not recreate removed legacy Settings routes or duplicate the Treasury workspace under Billing overview.

## 4.2 Role authority

| Surface | Brand Owner | Finance Admin | Campaign Manager |
| --- | --- | --- | --- |
| Personal Profile | Read/write own | Read/write own | Read/write own |
| Account Security | Personal actions | Personal actions | Personal actions |
| Organization Details | Read/write | Read/write | Read-only |
| Brand Identity | Protected-field rules | Protected-field rules | Protected-field rules |
| Team | Full admin + anchor rule | Non-Owner admin only | Read-only |
| Billing Profile | Read/write | Read/write | Read-only / masked |
| Subscription | Financial mutations | Financial mutations | Read-only |
| Notification Preferences | Own preferences | Own preferences | Own preferences |
| Instagram | All allowed actions | Read-only | Same-stable-ID reconnect only |
| Treasury | Read/write | Read/write | Read-only |

## 4.3 Authentication, session, and invitation security

Access token stays in memory only; do not persist it in localStorage or normal sessionStorage.

Refresh session is server-managed through an HttpOnly cookie; preserve startup refresh, single-flight refresh, and one authenticated request retry.

Refresh failure clears frontend auth state. Protected routes wait for auth initialization before redirecting.

Preserve password, Email OTP, Google, logout-current, logout-all, forgot/reset/change-password behavior and backend session termination rules.

Delegated onboarding is the sole narrow exception: the invitation bearer is stored temporarily in state-keyed sessionStorage only for OAuth handoff, then destructively read and removed. It must not appear in provider-facing state or redirect URI.

invitation bearer → backend invitation validation → opaque one-time OAuth state
→ state-bound invitation context → generic provider callback → validation/consumption
→ destructive browser handoff recovery → code exchange

## 4.4 Identity, Team, Billing, and notifications

Keep User personal name, Organization.name, protected Brand name/domain, and Billing legal entity separate.

Team roles are BRAND_OWNER, FINANCE_ADMIN, and CAMPAIGN_MANAGER. Invitations expire after seven days; maximum seats are five including active members and valid pending invitations.

At least one active Brand-domain employee Owner must remain. Finance Admin cannot mutate Owner authority.

Billing Profile fields are legal_entity_name, legal_entity_type, billing_country_code, billing_address, and optional India GSTIN. PAN, TDS controls, and user-selectable currency are outside this MVP.

Founder’s Beta remains the only purchasable plan: India ₹9,990/month tax inclusive; US/ROW $99/month; 30-day trial; 7% commission; no payment method during active trial.

PAST_DUE + FULL_ACCESS must not be rendered as frozen while backend grace is active.

Exactly six optional email preference categories remain. Mandatory security/account/service mail must not be suppressed by optional preferences.

## 4.5 Instagram / Meta contract

Backend authorizationHealth is the primary UI authority: CONNECTED_FULL, PARTIALLY_CONNECTED, NEEDS_REVALIDATION, PROVIDER_ACCESS_BLOCKED, UNKNOWN, or DISCONNECTED.

providerAccountId is stable identity; username is mutable display identity. Same ID with a changed username is a same-account reconnect.

A different stable provider account requires a fresh Owner-authorized ACCOUNT_CHANGE OAuth attempt.

Finance Admin is read-only; Campaign Manager may only reconnect the same stable account; Owner controls connect, account change, reconciliation, disconnect, and deletion.

Disconnect and deletion are distinct. Preserve the backend’s deletion lifecycle and business-history retention rules.

Business Discovery, Creator Marketplace, Facebook Page/Login management, and Meta Business Suite are separate programs and are not implied by this Settings connection.

## 4.6 Treasury and financial invariants

Public monetary APIs use major-unit JSON numbers backed by Decimal(15,4); provider paise conversion is server-side. Frontend eligibility uses fixed-point helpers.

Add Funds uses POST /api/v1/escrow/topup-intent with UUID idempotency_key. Checkout success never credits the vault optimistically.

Brand Return uses UUID idempotency_identity and backend self_service_returnable_balance. AVAILABLE does not automatically mean self-service returnable.

Brand Return is original-source-only with backend FIFO allocation. There is no withdrawal bank, destination form, user source picker, or payment-ID input.

Unknown/null Brand Return currency blocks mutation and renders unavailable semantics; never infer INR or USD.

Provider ambiguity is fail-closed. Accepted request is not completion. No creator payout mutation belongs in Settings.

Brand Return lifecycle: RETURN_REQUESTED · ALLOCATING_SOURCES · PROCESSING
COMPLETED · PARTIAL · ACTION_REQUIRED · FAILED

# 5. Production configuration and infrastructure work

The deployment owner must resolve configuration from the canonical deployment stack, then record evidence without placing secrets in this document. Environment names below are exact where verified from canonical code.

| Surface | Exact variable | Placement | Developer action |
| --- | --- | --- | --- |
| Core URLs | APP_FRONTEND_URL | Backend | Required by auth links and team invitations; set exact production origin. |
| Core URLs | PUBLIC_API_BASE_URL | Backend | Required for Meta deletion status URL; currently not wired through canonical SST. Without it, production may fall back to localhost. |
| Meta | INSTAGRAM_API_ID | Backend secret/config | Canonical SST passes it; verify live app ID and environment. |
| Meta | INSTAGRAM_APP_SECRET | Backend secret | Used for OAuth/provider operations and data-deletion signed_request verification. |
| Meta | SETTINGS_FIELD_ENCRYPTION_KEY | Backend secret | Required for protected Settings/provider material. Verify deployment injection; do not rotate casually. |
| Postmark auth | POSTMARK_SERVER_TOKEN | Backend secret | Required; MailModule startup validates it. |
| Postmark auth | POSTMARK_AUTH_OTP_TEMPLATE_ID | Backend secret/config | Required; exact auth OTP template. |
| Postmark auth | POSTMARK_PASSWORD_RESET_TEMPLATE_ID | Backend secret/config | Required; exact password-reset template. |
| Postmark auth | POSTMARK_AUTH_FROM | Backend config | Verified sender address/domain. |
| Postmark auth | POSTMARK_AUTH_MESSAGE_STREAM | Backend config | Use the intended authentication message stream. |
| Postmark team | POSTMARK_TEAM_INVITE_TEMPLATE_ID | Backend secret/config | Used by mail service; absent from canonical .env.example and SST pass-through. |
| Postmark notifications | POSTMARK_NOTIFICATION_FROM | Backend config | Verified notification sender. |
| Postmark notifications | POSTMARK_NOTIFICATION_DEFAULT_TEMPLATE_ID | Backend config | Do not depend on the auth OTP template as production fallback. |
| Postmark notifications | POSTMARK_TEMPLATE_* | Backend config | Map enabled notification categories to the intended templates. |
| Razorpay base | RAZORPAY_API_KEY_ID | Backend secret | Subscription and payment operations. |
| Razorpay base | RAZORPAY_API_KEY_SECRET | Backend secret | Server-side only. |
| Razorpay base | RAZORPAY_WEBHOOK_SECRET | Backend secret | Base checkout/top-up webhook verification. |
| Razorpay frontend | VITE_RAZORPAY_KEY_ID | Frontend public config | Public checkout key only; never expose the secret. |
| Brand Return | RAZORPAY_BRAND_RETURN_WEBHOOK_SECRET | Backend secret | Present in .env.example; not passed through canonical SST. |
| Brand Return | RAZORPAY_BRAND_RETURN_WEBHOOK_EVENT_MAP | Backend config | Present in .env.example; not passed through canonical SST. |
| Creator payout | RAZORPAY_ROUTE_WEBHOOK_SECRET | Backend secret | Present in .env.example; not passed through canonical SST. |
| Creator payout | RAZORPAY_ROUTE_WEBHOOK_EVENT_MAP | Backend config | Present in .env.example; not passed through canonical SST. |

Bounded infrastructure correction required before enablement: add controlled deployment pass-through for PUBLIC_API_BASE_URL, POSTMARK_TEAM_INVITE_TEMPLATE_ID, and the four specialized Razorpay webhook variables, unless an external deployment layer already injects and documents them. Update .env.example for the two missing non-Razorpay keys. Verify SETTINGS_FIELD_ENCRYPTION_KEY injection.

Keep all provider secrets server-side. Only VITE_RAZORPAY_KEY_ID is intentionally public.

Use the established secret store and least-privilege deployment role; do not commit values to Git, Docker images, frontend bundles, logs, or this handoff.

Record secret presence, owner, environment, last rotation date, and validation result—never the secret value.

Treat encryption-key rotation as a migration with decrypt/re-encrypt and rollback planning, not an ordinary secret replacement.

# 6. Provider surface separation

| Provider surface | Code state | Open production work | Enablement decision |
| --- | --- | --- | --- |
| Founder’s Beta subscription | Implemented | Credentials, plan IDs/pricing, checkout, base webhook, invoice/subscription lifecycle | May enable only after deployment verification |
| Vault Add Funds | Implemented | Base credentials, VITE key, top-up intent, checkout, webhook, authoritative pending/credit flow | May enable only after controlled test |
| BS-04 Brand Return | Domain/state/idempotency/webhook contract implemented; live provider adapter absent | Adapter, DI binding, source capability, webhook mapping, reconciliation, controlled provider returns | MUST REMAIN FAIL-CLOSED |
| BS-09 creator payout | Domain/state/reconciliation contract implemented; live Route adapter absent | Route entitlement, linked accounts, adapter, transfers/holds/releases/reversals/settlement, reconciliation | MUST REMAIN FAIL-CLOSED |
| Postmark auth | Send paths implemented | Real OTP/reset delivery, MessageID persistence, provider event/log evidence | Mandatory mail gate |
| Postmark team invite | Send path implemented; template/config debt | Template ID wiring, model alignment, URL/expiry/terminal-state test | Invite email gate |
| Meta Instagram | First-party code contract implemented | App configuration, permissions, callbacks, exact redirects, evidence, live lifecycle checks | OAuth gate |

# 7. Provider-specific completion gates

## 7.1 Meta / Instagram

Canonical first-party connection uses Instagram Login with scopes instagram_business_basic and instagram_business_manage_insights.

Exact OAuth redirect URIs generated by the frontend: register the production and non-production origins used for each path exactly; confirm Meta’s exact query-string matching policy.

https://<dashboard-origin>/brand/settings/integrations
https://<dashboard-origin>/brand/onboarding/social-sync
https://<dashboard-origin>/brand/onboarding/social-sync?context=agent

Canonical data-deletion callbacks:

POST https://<api-origin>/api/v1/meta/instagram/data-deletion
GET  https://<api-origin>/api/v1/meta/instagram/data-deletion/status/:confirmationCode

Verify INSTAGRAM_APP_SECRET HMAC-SHA256 signed_request handling with a controlled provider callback.

Set and wire PUBLIC_API_BASE_URL so the returned status URL is public HTTPS, not localhost.

No canonical deauthorization callback endpoint was found at the accepted backend SHA. Resolve this explicitly as NOT_REQUIRED with current Meta product evidence, or implement one bounded backend callback before configuring the field. Do not leave the decision as ‘where required.’

Record nonsecret app ID, audit date, app mode, products/use cases, exact permissions/access level, redirect/callback configuration, and screenshots or ticket links.

After configuration, test Owner connect, same-ID reconnect, controlled account change, Finance read-only, Campaign same-ID reconnect, disconnect, and data deletion/status.

Meta acceptance: PASS only when exact redirects/callbacks are configured, permissions are active at the required access level, PUBLIC_API_BASE_URL is correct, the deauthorization decision is recorded, and controlled lifecycle tests produce retained evidence.

## 7.2 Postmark — authentication and security mail

Verify server token, sender identity/domain, POSTMARK_AUTH_FROM, and the intended auth message stream.

Verify exact Email OTP and password-reset template IDs and models in the target Postmark server.

Run at least one representative Email OTP and one password-reset send in a controlled environment.

Acceptance evidence is the persisted Postmark MessageID plus provider delivered/bounced event or provider activity log for each representative flow.

Confirm optional notification preferences cannot suppress mandatory security/account/service mail.

Startup warning: the backend MailModule validates POSTMARK_SERVER_TOKEN, POSTMARK_AUTH_OTP_TEMPLATE_ID, and POSTMARK_PASSWORD_RESET_TEMPLATE_ID; missing or invalid required values may fail startup.

## 7.3 Postmark — Team invitation template

Wire POSTMARK_TEAM_INVITE_TEMPLATE_ID and APP_FRONTEND_URL. Align the live template to this exact model:

brand_name · invited_role · expires_at · acceptance_url
acceptance route: /brand/team-invitations/accept#token=<bearer>

Preserve fragment-based bearer placement and link/open tracking disabled for the invitation link.

Run a controlled invite and validate brand/role copy, URL shape, seven-day expiry, consumed state, and terminal-state messaging.

Do not change seat policy, role authority, invitation authentication, or expiry to match an old template.

Configure notification sender/default/category templates separately; do not use the authentication OTP template as the production notification fallback.

## 7.4 Razorpay — subscription and vault Add Funds

Confirm test/live account selection, key pair, public Vite key, plan identifiers/pricing, and base webhook secret.

Verify Founder’s Beta checkout, trial rules, successful activation, failed/past-due lifecycle, invoice visibility, cancellation scheduling, and idempotency.

Verify POST /api/v1/escrow/topup-intent and safe test checkout. The vault must remain unchanged until authoritative backend/provider confirmation.

Validate webhook signature, replay handling, event mapping, reconciliation, duplicate delivery, unknown-event behavior, and observability.

## 7.5 Razorpay — BS-04 Brand Return

Current code state: the domain/state/idempotency/webhook contract is implemented, but live Razorpay refund execution is not. BrandReturnRefundProvider is bound to FailClosedBrandReturnRefundProvider, whose capability query returns none and whose execution rejects. This is a deliberate runtime NO-GO.

POST /api/v1/webhooks/escrow/brand-returns
RAZORPAY_BRAND_RETURN_WEBHOOK_SECRET
RAZORPAY_BRAND_RETURN_WEBHOOK_EVENT_MAP

1.  Implement a real provider adapter. Map supported Razorpay refund/return operations without weakening original-source-only and FIFO allocation rules.

2.  Replace the DI binding deliberately. Do not modify the fail-closed adapter in place or enable execution through configuration alone.

3.  Prove source capability. Verify eligible historical/future payment sources and provider constraints with immutable provider evidence.

4.  Complete webhook and reconciliation mapping. Distinguish definitive zero-effect rejection, retryable failure, partial completion, and ambiguous outcome.

5.  Run controlled provider tests. Cover one source, multiple sources, duplicate requests/events, replay, timeout, partial outcome, and reconciliation recovery.

Never add withdrawal-bank fields, a destination selector, a payment-ID input, or arbitrary transfer behavior.

Never treat an accepted request or provider timeout as completed.

Enable only after provider support, adapter code review, automated tests, webhook evidence, reconciliation evidence, and rollback/disable controls all pass.

## 7.6 Razorpay — BS-09 creator payout / Route

Current code state: the domain/state/reconciliation contract exists, but RazorpayRouteAdapter is fail-closed: linked account, transfer, hold/release, reversal, and settlement operations reject. Route entitlement and production fixtures remain unverified. This is a deliberate runtime NO-GO.

POST /api/v1/webhooks/escrow/route
RAZORPAY_ROUTE_WEBHOOK_SECRET
RAZORPAY_ROUTE_WEBHOOK_EVENT_MAP

1.  Confirm Razorpay Route/test/live entitlement and linked-account prerequisites with the provider account owner.

2.  Implement the live Route adapter for linked accounts, transfers, holds/releases, reversals, and settlement evidence.

3.  Preserve Collaboration entitlement/resolution authority and backend financial execution authority.

4.  Validate webhook signature/event mapping, idempotency, duplicate delivery, unknown outcomes, reconciliation, reversal lineage, and controlled test transactions.

5.  Verify that provider reversal alone is not misrepresented as Brand AVAILABLE balance restoration; Product-required restoration follows the Collaboration refund instruction.

UI boundary: Settings exposes no creator payout execution, approval, or reversal control. Provider enablement must not create one.

# 8. Controlled deployment runbook

Assign one release owner and one migration executor. A checklist item is complete only when its evidence is linked in section 11’s register.

## Phase 0 — Freeze and evidence

1.  Confirm frontend and backend remote refs resolve to the exact canonical SHAs in section 2.

2.  Obtain the Systems Architect’s pinned architecture/product authority branch and SHA.

3.  Create immutable build artifacts and record source SHA plus artifact digest.

4.  Record current production frontend/backend artifacts, schema migration status, provider feature flags, and secret/config versions for rollback.

5.  Classify each provider surface as ENABLED, DISABLED, or FAIL-CLOSED; do not inherit an undocumented current state.

## Phase 1 — Environment and secret readiness

1.  Resolve the exact production frontend/API origins, HTTPS/cookie topology, CORS/CSRF expectations, and callback reachability.

2.  Provision database, auth/Google, Meta, Postmark, and applicable Razorpay values through the established secret/config mechanism.

3.  Complete the bounded SST/.env wiring corrections listed in section 5.

4.  Verify HttpOnly refresh-cookie Secure, SameSite, domain, and path behavior in the real topology.

5.  Scan the frontend bundle and deployment logs for accidental secrets before release.

## Phase 2 — Database migration plan

1.  Compare the target database migration status with the accepted backend SHA and inventory only canonical pending migrations.

2.  Review compatibility, lock/downtime risk, data backfills, duration, and rollback/restore behavior with the database owner.

3.  Create and verify a recoverable snapshot/backup according to the environment’s standard procedure.

4.  Designate exactly one pipeline stage or named executor to apply pending migrations once. Do not apply them in both a manual pre-step and the application deployment.

5.  Record the pre-migration status, command/procedure, executor, start/end time, and post-migration status.

## Phase 3 — Build and automated validation

1.  Install dependencies from lockfiles with the repository-supported runtime/toolchain.

2.  Build backend and frontend with production configuration; verify the frontend points to the target API origin.

3.  Run typecheck, Settings-scoped lint, automated tests, and production build checks. Compare with the accepted baseline in section 12.

4.  Inspect the deployed backend artifact—not only source—for required runtime modules, migrations, and static assets.

5.  Run secret scanning and dependency/security checks required by the organization’s release policy.

## Phase 4 — Deploy

1.  Place the application in the established compatibility or maintenance posture if the migration plan requires it.

2.  Apply canonical pending migrations exactly once through the designated stage/executor and verify status.

3.  Deploy the backend artifact, verify startup/health/logs, and confirm required provider modules initialize only within their approved gates.

4.  Deploy the frontend artifact and verify API origin, routing, chunk loading, and refresh-cookie behavior.

5.  Keep BS-04 Brand Return and BS-09 creator payout fail-closed until their adapter gates pass. Keep any other unverified provider capability disabled.

## Phase 5 — Core Settings smoke

1.  Run authentication/session and three-role Settings smoke tests from section 9.

2.  Validate server authorization directly for at least one forbidden mutation per restricted role; hiding a button is insufficient evidence.

3.  Confirm error handling, logs, audit events, metrics, and no sensitive data leakage in browser storage, URLs, or telemetry.

4.  Make the core release Go/No-Go decision. If Go, record which provider capabilities remain disabled/fail-closed.

## Phase 6 — Provider verification and controlled enablement

1.  Complete Meta, Postmark, subscription/top-up, Brand Return, and Route gates independently; do not bundle their acceptance.

2.  Use test/sandbox accounts and smallest safe transactions wherever the provider supports them.

3.  Enable one surface only after its evidence, observability, support owner, rollback/disable action, and sign-off are recorded.

4.  Never run live Brand Return or creator payout until the corresponding real adapter and provider prerequisites are complete.

# 9. Post-deploy smoke and acceptance matrix

| Area | Minimum scenarios | Coverage | Acceptance evidence |
| --- | --- | --- | --- |
| Authentication | Password, Email OTP, Google, startup refresh, reload, logout, logout-all, forgot/reset/change password | All roles / representative users | Session/cookie evidence; no persistent access token |
| General | Personal save; organization authority; protected Brand identity; Team inspect/mutate; invitation acceptance | Owner, Finance, Campaign | API responses + forbidden mutation evidence |
| Billing | Billing Profile; Founder’s Beta; trial; invoices; six notification categories | Owner, Finance, Campaign | Role/read-only behavior and lifecycle copy |
| Instagram | No integration; Owner connect; same-ID reconnect; account change; Finance read-only; Campaign bounded reconnect; disconnect; delete | Provider test account | Only after Meta gate passes |
| Secure escrow | Vault read; Add Funds test; pending unavailable; no destination/source controls; unknown-currency Brand Return blocked | Owner, Finance, Campaign | No live return until BS-04 passes |
| Responsive | Desktop 1280/1440; mobile 390; bounded 360; no horizontal overflow | All Settings routes | Screenshots + console/network log |
| Accessibility | Keyboard, focus, drawer behavior, labels, errors, contrast, responsive navigation | Representative routes | Manual evidence + automated result |
| Observability | Startup, auth failures, provider callbacks, webhook signature failures, idempotency/replay, financial unknown outcomes | Backend/monitoring | Traceable correlation IDs without secrets |

# 10. Rollback and incident handling

Frontend rollback: restore the prior immutable artifact/config and validate routing plus API compatibility.

Backend rollback: restore the prior compatible artifact only after checking schema compatibility. Do not automatically reverse production migrations.

Database incident: stop writes or enter the approved maintenance posture, capture evidence, and use the reviewed restore/forward-fix plan. A snapshot is not a substitute for a tested restore procedure.

Provider incident: disable the affected surface, retain fail-closed behavior, preserve idempotency/reconciliation records, and do not retry ambiguous financial mutations manually.

Secret incident: revoke/rotate through the provider and deployment systems, assess exposure, invalidate affected sessions/tokens, and treat SETTINGS_FIELD_ENCRYPTION_KEY separately as a data migration.

| Trigger | Immediate action | Owner | Evidence to capture |
| --- | --- | --- | --- |
| Authentication/session unusable | NO-GO / rollback | Release owner + backend | Health, cookie, CORS/CSRF, provider logs |
| Migration incomplete/uncertain | STOP traffic-changing steps | DB owner + release owner | Migration table, locks, logs, snapshot/restore status |
| Meta callback/permissions failure | Disable Instagram enablement | Meta owner + backend | App console, callback logs, OAuth state |
| Postmark mandatory mail failure | Do not certify auth/invite mail | Postmark owner + backend | MessageID, activity, bounce/delivery event |
| Razorpay ambiguous financial outcome | FAIL CLOSED; no manual duplicate | Finance platform owner | Idempotency, webhook, reconciliation, provider IDs |

# 11. Evidence register, ownership, and final sign-off

| Evidence item | Accountable owner | Required record | Gate |
| --- | --- | --- | --- |
| Release manifest | Release owner | Frontend/backend SHAs, artifact digests, target environment, timestamp | Core deployment |
| Authority pin | Systems Architect | Accepted dummy_tcs branch + SHA | Core deployment |
| Migration | Database owner | Plan, snapshot, pre/post status, executor, exact-once result | Core deployment |
| Auth/session | Backend + frontend owners | Cookie/topology checks, login matrix, browser storage evidence | Core deployment |
| Meta | Meta app owner | App mode, app ID, products, permissions, exact redirects/callbacks, screenshots, controlled tests | Instagram enablement |
| Postmark auth | Postmark owner | Template/sender/stream configuration, persisted MessageIDs, provider delivery events | Mandatory mail |
| Postmark Team | Postmark + Team owner | Template model, acceptance link, expiry/terminal-state test | Invite mail |
| Razorpay subscription/top-up | Payments owner | Plans, credentials, webhook/reconciliation, controlled checkout/top-up | Payment enablement |
| Razorpay Brand Return | Payments + backend owners | Adapter review, provider support, webhook/reconciliation, controlled returns | BS-04 enablement |
| Razorpay Route | Payments + backend owners | Entitlement, linked accounts, adapter review, transfers/reversals/settlements | BS-09 enablement |
| QA/accessibility | QA owner | Role matrix, responsive/browser evidence, accessibility results | Core certification |
| Observability/support | SRE/support owner | Dashboards, alerts, runbooks, disable/rollback procedures | Each enabled surface |

Production acceptance record: record release decision (GO / NO-GO), exact artifact digests, migration result, core smoke result, provider surface decisions, known exceptions, rollback point, timestamp, and named approvers. Do not replace this record with chat history.

# 12. Known non-blocking repository baseline

| Check | Accepted baseline | Release interpretation |
| --- | --- | --- |
| Frontend regression | 66 test files / 477 tests | PASS at FE-E closure |
| Settings-scoped lint | PASS | Use as release comparison |
| Typecheck | PASS | Use as release comparison |
| Build | PASS | Existing large-chunk warning remains |
| Repository-wide lint | 25 pre-existing errors / 16 warnings outside Settings scope | Non-blocking baseline; do not misclassify as new Settings defect |
| Router | Existing React Router v7 future warnings | Non-blocking platform debt |
| Deployment | Not performed | Still requires this handoff’s gates |

# 13. Change control and final authority

Classify every issue before changing code:

A. Deployment/configuration     B. Provider operational
C. Environment/secret           D. Data/migration
E. Genuine canonical contract defect

Resolve A–D operationally or as the smallest bounded infrastructure/provider task without changing Product semantics.

For E, capture exact canonical SHA, component/endpoint, reproduction, expected contract, actual behavior, and smallest correction. Route the correction to the relevant BS unit and repeat its acceptance/integration gate.

No Settings product/code gap remains open for closure. Runtime enablement of BS-04 and BS-09 nevertheless requires the bounded backend adapter work described above.

No Stitch work is required. Deployment and production runtime certification remain outside the closed implementation program until completed under this handoff.

BACKEND  Piyush1087/creator-commerce-backend-v2-clone
         program/brand-settings-mvp
         517531682f6286d5ee45bd48ec4e145e96d583a7

FRONTEND Piyush1087/creator-commerce-frontend-v2-clone
         program/brand-settings-mvp
         3e2cabbe95c16ee23bd77fe20a44fe9b1d8670d2

HANDOFF STATUS: SETTINGS MVP CODE AND CONTRACT CLOSED — PRODUCTION TRANSITION CONTROLLED BY THIS RUNBOOK